**Team 6**

**Arboleda**, Arnulfo

**Gozar**, Zyrus Van Eyeck

**Limon**, Danica

**Zorrilla**, Christian Lorenz

**Sprint 1 – 1st hour**

* Login Page 3
* Admin Dashboard 3
* User Creation Form 8
* User Dashboard 3

**Sprint 2 – 2nd hour**

* Barangay Clearance Form 8
* Indigence Form 3
* TODA Form 3
* Request Table(FORMS) 3

**Sprint 3 – 3rd hour**

* Reports 8
* Audit Trail 8

**What went well?**

* Workload evenly assigned to members
* Cooperative members
* Usage of Flat UI

**What went wrong?**

* Incomplete database
* New ideas pop-up in the process
* Despite of cooperation we lack proper coordination
* Focused too much on design rather than the functionality
* Haven’t connected all modules

Finished Sprint 1 and Sprint 2 but haven’t connected the modules yet.

1st Hour – Burned down **17** points

2nd Hour – Burned down **9** points

3rd Hour – Burned down **5** points

Backlog: Sprint 3 and Sprint 2(requests table)

Points(backlog) – **19** points