|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Story Points** | **Delivered by** | **Estimation** | **Remarks** |
| Database | 3 | Arboleda | 2 days | Done |
| Account - CRUD | 5 | Zorrilla | 2 days | 0% |
| Account - UI | 3 | Gozar | 1 day | Done |
| Document List Interface | 3 | Limon | 2 days | Done |
| Routing of Documents | 8 | Arboleda | 3 days | 0% |
| Document Tracking | 8 | Arboleda | 2 days | 0% |
| SMS Notification | 5 | Zorrilla | 2 days | 0% |
| Reports | 5 | Gozar | 3 days | 0% |
| UI of Reports | 8 | Limon | 2 days | 0% |

What went well?

The interface and the database

What went wrong?

All member did nothing

What to improve

Everything